## Slide 1: Agile Roles and Responsibilities
Who does what on an Agile team, and where quality fits into each role.
Product Owner
Scrum Master
Developers
QE
Three Amigos
RACI
Notes: The Scrum lesson covered what happens in a sprint. This lesson covers who does it, and where the Quality Engineer fits.
- Ask: "In your last team or project, who decided what to build? Who decided how?" Keep the answers for the PO and Developers slides.

## Slide 2: Learning Objectives
1
Describe the three Scrum accountabilities: PO, Scrum Master, Developers.
2
Explain where QEs sit in a Scrum Team, and who else they work with.
3
Describe the QE's work before, during and after a sprint.
4
Explain whole-team quality, Three Amigos and a RACI view of a sprint.
5
Recognise common role anti-patterns and suggest fixes.
2 / 22
Notes: Definition of Ready and Done were covered in the Scrum lesson; here we only recap them in one line. Our course characters appear in examples: Ananya (QE), Rohan (PO), Meera (Scrum Master), Karan and Neha (Developers), Farhan (BA), Divya (UX), Vikram (DevOps), Sunita (stakeholder).

## Slide 3: The Scrum Team
Product Owner, Scrum Master, Developers, and where the QE fits
01
3 / 22
Notes: Part 1: the three accountabilities defined in the Scrum Guide.

## Slide 4: Analogy: A Cricket or Football Team
PART 1
In a sports team | In Scrum
Captain: what to aim for, order of play | Product Owner
Coach: improves how the team works | Scrum Master
Players on the field | Developers
Specialist wicketkeeper or goalkeeper | QE / SDET, inside the Developers
Fans, sponsors, club owners | Stakeholders
ROLE, NOT JOB TITLE
A role is a set of responsibilities. A "Senior QE" job title fills the Developer role in Scrum.
4 / 22
Notes: This is the deck's one analogy. The key row is the specialist keeper: a specialist skill that belongs to the team, not a separate team.
- Scrum calls the three roles "accountabilities": the person who answers for the outcome.

## Slide 5: Product Owner (PO)
PART 1
Rohan, our PO, decides what to build and why, never how or who.
One person accountable for maximising product value
Owns the Product Goal and the Product Backlog
Orders the backlog: value, risk, deadlines, customers
Accepts or rejects finished work
Not a committee, not a project manager, not the team's boss
5 / 22
Notes: The PO may delegate writing backlog items but stays accountable. Saying "no" is part of the job.
More "is not": a requirements thrower who writes a document and disappears; a rubber stamp for stakeholders (they give input, the PO decides).
Why the QE cares: the PO is your main source for "what should this do?" and "what matters most?", which tells you where to test most deeply.

## Slide 6: Scrum Master (SM)
PART 1
Meera, our Scrum Master, serves and coaches the team.
Accountable for Scrum working and the team being effective
Servant leader: measured by how well the team performs
Facilitates events and keeps them in their timebox
Removes impediments, e.g. a broken test environment
Not a project manager, boss, secretary or "Scrum police"
6 / 22
Notes: The SM coaches the team, the PO and the wider organisation in Scrum. They help the team learn to solve its own problems rather than solving everything.
Why the QE cares: the SM is often your ally for time to build automation, a stable test environment, or a rule such as "no story is done without tests".

## Slide 7: Developers
PART 1
Karan and Neha build features; Ananya, our QE, is also a Developer.
Everyone who creates any part of the Increment
Programmers, testers, designers, database specialists
Own the sprint plan and adapt it daily to the Sprint Goal
Build quality in through the Definition of Done
Self-organising: decide who does what, and how
7 / 22
Notes: Older Scrum Guides said "Development Team". The 2020 Guide says "Developers" to make clear it is not only people who write code.
- Developers hold each other accountable as professionals.

## Slide 8: Where the QE Fits
PART 1
Scrum Team
Product Owner
Rohan
Scrum Master
Meera
Developers
Developer
Karan
Developer
Neha
QE
Ananya
No separate "tester" role: same sprint, same goal, shared accountability for quality.
8 / 22
Notes: Part one: Scrum has no separate tester role. QEs, QA engineers and SDETs are part of the Developers.
Part two: testing specialists are still essential: deep test design and risk skills, exploratory testing, automation and pipelines, performance, security, accessibility and usability testing, and asking the awkward "what if...?" questions.
Quick true/false check for the room:
- "Scrum says testers are not needed." False.
- "Only the QE is responsible for bugs." False: the whole team is.
- "A QE sits outside the team and receives finished builds." False.
- "A QE has no say in whether a story is done." False: the QE helps judge it against the DoD.

## Slide 9: The Wider Team
Supporting roles, stakeholders, customers and users
02
9 / 22
Notes: Part 2: the people around the Scrum Team. Titles vary between companies, so focus on the work each does.

## Slide 10: Meet the Wider Team
PART 2
Scrum Team
Rohan · Meera · Karan · Neha · Ananya
Farhan
Business Analyst: requirements, business rules
Divya
UX Designer: flows, screens, usability
Vikram
DevOps Engineer: pipelines, environments, releases
Sunita
Stakeholder / business owner: priorities, Sprint Review
Also around the team: tech leads and architects, Agile coaches, customers and end users.
10 / 22
Notes: How the QE works with each:
- Farhan (BA): review requirements together, spot gaps, align test scenarios with business rules.
- Divya (UX): check designs for testability and accessibility, verify the build matches mock-ups.
- Vikram (DevOps): agree how automated tests run in the CI/CD pipeline, request stable environments, discuss release readiness.
- Tech lead or architect: testability of the design, integration points, performance and security risks.
- Sunita (stakeholder): rarely direct contact; her needs reach you through Rohan, and she gives feedback at the Sprint Review.
- Agile coach: spreads quality practices such as shift-left across teams.

## Slide 11: User, Customer, Stakeholder
PART 2
User
Uses the product, e.g. a shopper placing an order.
Customer
Pays for it. Sometimes the same as the user, sometimes a company buying for staff.
Stakeholder
Anyone affected by or interested in it: business, support, legal, partners.
WHY IT MATTERS
Quality means fit for the people who actually use the product. Users' real behaviour shows what to test most.
11 / 22
Notes: QEs often study support tickets, analytics and user feedback to decide where to focus tests.
- Some roles sit inside the Scrum Team (the Developer "hat"); others are around it.

## Slide 12: The QE in a Sprint
Before, during and after: refinement, building quality in, Three Amigos
03
12 / 22
Notes: Part 3: what Ananya actually does across a sprint. The events themselves were covered in the Scrum lesson.

## Slide 13: The QE Before, During and After a Sprint
PART 3
Before the sprint
Refinement: ask "what if?"
Help write testable criteria
Spot risks and test data needs
During the sprint
Design tests from criteria early
Test small slices as they land
Pair with developers; automate
End of the sprint
Show what was tested at the Review
Give release-readiness facts
Bring quality data to the Retro
13 / 22
Notes: Before: refinement is where a defect costs minutes instead of days. Ananya asks "What if the quantity is negative?" or "What does fast mean, in seconds?" and checks there is a clear test, a clear pass/fail, and possible data and environment.
During: shift-left habits, exploratory testing, keeping test status visible, flagging blockers at the Daily Scrum.
After: release readiness facts are test results, open defects and severity, risk areas and coverage.
A day-by-day view of the sprint is on the timeline slide in the Scrum lesson.

## Slide 14: Building Quality In
PART 3
Design tests from acceptance criteria while code is written
Pair with developers: problems caught in minutes
Exploratory testing guided by curiosity and risk
Automate unit, API, UI and regression checks together
Log defects clearly; talk to the developer directly
Keep test status visible to the whole team
14 / 22
Notes: The QE or SDET often owns the structure of the automation framework, while developers write many of the checks too.
- A short conversation beats a long ticket thread.
- The regression safety net is what makes frequent releases safe.

## Slide 15: The Three Amigos
PART 3
Business
Rohan or Farhan: why?
Development
Karan: how?
Testing
Ananya: what could go wrong?
Short talk about one story, before development
15–30 minutes
Goal: one shared picture, concrete examples, agreed criteria
15 / 22
Notes: Three perspectives, not exactly three people. It prevents the costly case where the PO imagines one thing, the developer builds another and the QE tests a third.
Example dialogue (story: "As a registered customer, I want to apply a discount code at checkout so that I pay less"):
- Ananya asks: expired or already-used code? Lowercase? More than one code per order? Negative totals? What is a "clear error"? How fast?
- Rohan decides: errors for expired and used codes; not case-sensitive; one code per order; total never below zero; update within two seconds.
- Karan commits to seed data for sample codes and unit tests for the calculation rules.
- Ananya reads back the acceptance criteria. The PO supplied purpose and decisions, the developer raised technical points, the QE made vague ideas measurable before any code was written.

## Slide 16: Whole-Team Quality and RACI
The mindset shift, the QE as coach, and who does what in a sprint
04
16 / 22
Notes: Part 4: quality as everyone's job, and a way to make responsibilities explicit.

## Slide 17: Old Mindset vs Whole-Team Mindset
PART 4
Old mindset: "QA owns quality" | Whole-team mindset
Developers code, QA finds the bugs | Developers write unit tests; QE coaches
"It's QA's job to catch it" | "We built it, we make sure it works"
PO writes the story and disappears | PO joins the conversation about examples
Quality is checked at the end | Quality is built in at every step
Bugs are blamed on people | Bugs are learning for the team
17 / 22
Notes: You cannot "test quality into" a product at the end; you have to build it in. Ask: "Which column describes teams you've worked in?"

## Slide 18: The QE as Coach and Advocate
PART 4
Help the team prevent defects, not only detect them
Be the team's voice for the user and for quality
Raise risks early, politely and with evidence
Teach testing skills to developers and the PO
Influence through collaboration, not authority
Guard testability in the DoR and quality in the DoD
18 / 22
Notes: Whole-team quality: everyone is responsible for the product's quality, not just testers. The QE is the specialist, coach and enabler.
- One-line recap from the Scrum lesson: DoR is the front door (is the story ready to start?), DoD is the exit (is it really finished?).

## Slide 19: Who Does What: RACI
PART 4
PO
SM
Dev
QE
Order the backlog
A/R
I
C
C
Write acceptance criteria
A
I
C
R
Build the feature
I
I
A/R
C
Design tests and test data
I
I
C
A/R
Meet the Definition of Done
C
I
A/R
R
Accept the finished story
A/R
I
C
C
R = Responsible (does it) · A = Accountable (answers for it) · C = Consulted · I = Informed
19 / 22
Notes: A RACI matrix shows who is Responsible (does the work), Accountable (answers for the outcome; ideally one person), Consulted (gives input) and Informed (kept up to date).
More rows from the full matrix: Three Amigos (PO A; Dev and QE R); estimate stories (Developers A/R, QE R); write unit tests (Dev A/R, QE consulted as coach); exploratory testing and test automation (QE A/R, Dev R); maintain CI/CD and environments (DevOps/Vikram R, SM removes blockers); log and triage defects (Dev and QE R, PO consulted on priority); remove impediments (SM A/R); release decision (PO A, QE gives quality input); retrospective improvements (SM facilitates, everyone R).
- Note: the QE leads the rows marked A/R; for the DoD the whole Developers group is accountable, not the QE alone.

## Slide 20: Common Mistakes: Role Anti-Patterns
PART 4
Anti-pattern | Why it hurts | Better approach
Mini-waterfall in the sprint | Bugs found late; stories carry over | Small slices, tested as built
Tester as gatekeeper | QE becomes a bottleneck | QE informs on risk; team and PO decide
PO unavailable | Developers guess; rework | Agreed PO time; SM escalates
SM as manager | Kills self-organisation and trust | SM facilitates; team plans its work
"Done" means "coded" | Hidden unfinished work | Enforce the Definition of Done
QE outside the team | Hand-offs, "us vs them" | QE embedded with shared goals
20 / 22
Notes: An anti-pattern is a habit that looks like a solution but causes problems.
More: stories without acceptance criteria ("make the login better") → use Three Amigos and the DoR; PO as a proxy messenger for every stakeholder question → allow direct access where appropriate; automation only "after the sprint" → include automation in the DoD.

## Slide 21: Key Takeaways
SUMMARY
1
Scrum has three accountabilities: PO (value), SM (effectiveness), Developers.
2
QEs are Developers: no separate tester role, but the skill is essential.
3
BAs, UX, DevOps and stakeholders shape the work around the team.
4
The QE adds value before, during and after every sprint.
5
Whole-team quality: everyone owns it; Three Amigos aligns early.
6
Watch for anti-patterns: mini-waterfall, gatekeepers, absent POs.
21 / 22
Notes: Next: Jira, where the backlog, the sprint board and the QE's daily work become visible to the whole team.

## Slide 22: Additional Resources
1
The Scrum Guide
https://scrumguides.org
2
Atlassian: Agile team roles and how Scrum teams are organised
https://www.atlassian.com/agile/scrum/roles
3
Agile Alliance Glossary
https://www.agilealliance.org/agile101/agile-glossary/
22 / 22
Notes: The Scrum Guide defines the three accountabilities in two pages; the Agile Alliance glossary explains terms such as Three Amigos.