## Slide 1: SDLC Fundamentals
How software gets built, and where quality fits in.
Notes: Welcome and set the scene: today is about how software gets built and where quality fits in.
- This is the first of six Monday lessons: SDLC, delivery models, STLC, Scrum events, Agile roles, Jira.
- Ask: "Who has worked on a project that was late or built the wrong thing? What went wrong?"
- Keep their answers; we come back to them under skipped phases.

## Slide 2: Learning Objectives
1
Explain why software needs a structured process.
2
Define the SDLC and name its seven phases.
3
Describe each phase's purpose and the QE's role in it.
4
Explain why late defects cost more, and what shift-left means.
5
Recognise what goes wrong when phases are skipped or rushed.
2 / 27
Notes: Read the objectives aloud and link them to the job: a Quality Engineer (QE) adds value in every phase, not only during testing.
- Objective 3 is the heart of the lesson: for each phase, ask "what can the QE do here?"
- Objectives 4 and 5 explain why: early quality work is cheaper than late fixes.

## Slide 3: Software and the SDLC
What software is, why it needs a process, and the seven phases
01
3 / 27
Notes: Part 1 builds the vocabulary: software, defect, process, SDLC and its seven phases. About 10 minutes.

## Slide 4: What Is Software?
PART 1
Software = programs + data + documentation. A defect (bug) is behaviour that differs from what is expected.
Property | What it means | Why it matters for quality
Invisible | You can't see if it is finished or broken | We need deliberate checks (testing)
Easy to change | A line of code is cheap to change | Every change can break something
Complex | Thousands of decisions and paths | "It looks fine" is not enough
Built by teams | Many people, many points of view | Misunderstandings cause defects
4 / 27
Notes: Software is the instructions (plus data and documentation) that tell the hardware what to do.
- Defect, also called a bug: the software behaves differently from what is expected.
- A tester or QE helps find defects and, more importantly, helps prevent them.
- Each row explains why quality needs deliberate effort: you cannot "see" software, it changes often, it is complex, and many people build it.

## Slide 5: What Is the SDLC?
PART 1
SDLC = Software Development Life Cycle: every stage from the first idea to retirement.
Without a process, people build different things
Result: rework, missed deadlines, products that miss user needs
A process agrees the steps, order, owners and hand-offs
Goal: the right software, good quality, on time and budget
Goal: work that is visible, measurable and predictable
5 / 27
Notes: Software has a life: it is conceived, built, released, maintained for years and finally retired.
- Without a process: nobody agrees what is being built, work is repeated or forgotten, problems surface when it is too late to change cheaply.
- A process is an agreed, repeatable way of working: steps, order, who does what, and what must exist before moving on.
- Ask: "Which of these problems have you seen in a project or a group assignment?"

## Slide 6: The Seven Phases
PART 1
Most texts list six or seven phases; this course uses seven.
1. Planning
2. Requirements Analysis
3. Design
4. Implementation
7. Maintenance
6. Deployment
5. Testing
Feedback and new needs flow back to planning
6 / 27
Notes: Walk the cycle clockwise: planning, requirements analysis, design, implementation, testing, deployment, maintenance.
- The dashed line: maintenance brings feedback and new needs, which start the next cycle.
- The phases are building blocks. Some teams do them once in order; others repeat small versions every two weeks. Those arrangements are SDLC models, the next lesson.
- Books name phases slightly differently ("analysis", "feasibility study"); the ideas are the same.

## Slide 7: The Building-a-House Analogy
PART 1
Planning
Budget, land, timeline
Requirements
Family's needs: rooms, garden
Design
Floor plan, wiring diagram
Implemen-tation
Foundations, walls, pipes
Testing
Inspector checks every room
Deployment
Hand over the keys
Maintenance
Fix a tap, add a room
KEEP THIS THOUGHT
A good inspector reads the plans before the walls go up: a stair that is too steep is cheap to fix on paper.
7 / 27
Notes: This is the deck's one analogy; we reuse it for design (HLD/LLD) and for the cost of late defects.
- Planning: should we build at all, with what budget and help? Requirements: talk to the family. Design: the architect's floor plan (high level) and the electrician's wiring diagram (detailed).
- Testing: the inspector checks structure, plumbing, every light switch.
- The callout prepares Part 3: finding a problem on paper is far cheaper than after it is built.

## Slide 8: Phases 1–3: Plan to Design
Deciding what to build and how, and the QE's role in each phase
02
8 / 27
Notes: Parts 2 and 3 take one slide per phase: purpose, main activities, the QE's role and a short example. Inputs, outputs and people for each phase are in these notes and in the written lesson.

## Slide 9: Phase 1: Planning
PART 2
Purpose: decide whether to build it, and how (goals, scope, cost, time, risk).
Set the business goal and scope (in and out)
Check feasibility: technical, financial, legal
Estimate effort, cost and timeline
Choose the team, tools and approach
QE ROLE
Raise quality risks early, e.g. online payments. Estimate test effort. Ask what "good quality" means here. Budget test environments and tools.
EXAMPLE
Scope for a food-ordering app: card payments in version 1, loyalty points out. Ananya flags payments as high risk and asks for a payment sandbox.
9 / 27
Notes: Inputs: a business idea, market research, budget limits. Outputs: project plan, feasibility or business case, rough schedule and budget, risk list, scope statement.
People: business owners such as Sunita, product owner Rohan, senior technical leads, often a lead QE.
- Stress "out of scope" as much as "in scope": it tells the QE what not to test.
- The payment sandbox lets testers simulate payments without moving real money.

## Slide 10: Phase 2: Requirements Analysis
PART 2
Purpose: turn vague wishes into clear, testable statements of what to build.
Interview stakeholders and run workshops
Write requirements or user stories
Review for gaps, conflicts and ambiguity
Agree acceptance criteria and sign-off
QE ROLE
Check each requirement is clear and testable. Challenge words like "fast" or "easy". Help write acceptance criteria. Full detail on Tuesday.
EXAMPLE
"Search must be fast and easy." Ananya asks: how fast, on which devices? Result: "Results in under 2 seconds for 95% of searches."
10 / 27
Notes: Inputs: project plan and scope, stakeholder knowledge, regulations. Outputs: a Software Requirements Specification (SRS) or a backlog of user stories with acceptance criteria.
People: business analyst Farhan, product owner Rohan, stakeholders, developers (feasibility), the QE.
- Functional requirements say what the system does; non-functional say how well (speed, security, usability). Friday covers this in depth.
- One of the highest-value places for a QE: a question here costs minutes, a defect later costs days.

## Slide 11: Phase 3: Design
PART 2
Purpose: decide how the software will meet the requirements.
Choose the architecture and technology
Design the database, screens and flows
Define interfaces to other systems
Plan for security, performance and growth
QE ROLE
Review designs for testability. Ask "what if?", e.g. the payment provider is down. Plan test data and environments.
EXAMPLE
The password-reset design sends an email link but says nothing about expired or reused links. Found now: one paragraph. Found in production: a security hole.
11 / 27
Notes: Inputs: approved requirements, technical standards, existing architecture. Outputs: HLD and LLD documents, architecture diagrams, database designs, wireframes, interface specifications.
People: architects, senior developers, UX designer Divya, security specialists, the QE.
- Also review wireframes against requirements so nothing is missing.
- Note which parts are good candidates for automation later.

## Slide 12: Design: HLD and LLD
PART 2
High-Level Design (HLD)
The main components and how they connect: app, server, database, payment service. Like the architect's floor plan.
Low-Level Design (LLD)
Inside each component: modules, tables, screen rules, error messages. Like the wiring diagram for one room.
12 / 27
Notes: HLD answers "what are the big pieces and how do they talk?" LLD answers "exactly how does this piece work?"
- Example LLD rule: cart quantity must be between 1 and 20. A QE can test that rule directly.
- QE questions on an HLD: what happens if one component is unavailable? Can each component be tested on its own?

## Slide 13: Phases 4–7: Build to Maintain
Building, testing, releasing and running the software
03
13 / 27
Notes: Same pattern for the last four phases. Keep asking: what is the QE doing while this happens?

## Slide 14: Phase 4: Implementation
PART 3
Purpose: turn the design into working code.
Write code to agreed standards
Write unit tests for small pieces of code
Review code with peers
Keep code in version control (Git) and build it
QE ROLE
Prepare test cases, data and environments while code is written. Start automation for stable areas. Check builds and unit tests run.
EXAMPLE
Karan codes the cart; Neha reviews his pull request; the build runs the unit tests. Meanwhile Ananya writes the checkout test cases.
14 / 27
Notes: Inputs: design documents, requirements, coding standards, tools. Outputs: source code, unit tests, build artifacts, a build ready for testing.
People: developers, tech leads, DevOps engineer Vikram for build tools, the QE.
- A unit test checks one small piece, for example the function that totals the cart.
- The QE does not wait: test preparation runs in parallel with coding.

## Slide 15: Phase 5: Testing
PART 3
Purpose: find defects, check the requirements are met, report honestly on quality.
Run planned tests, from features to end-to-end
Log defects with clear steps
Retest fixes and run regression tests
Check performance, security, usability; users run UAT
QE ROLE
The core of the job: design and run tests, report defects, automate repeatable checks. The STLC (later today) zooms into this phase.
EXAMPLE
A discount is counted twice when the quantity changes. Ananya logs it, Karan fixes it, Ananya retests and reruns the related tests.
15 / 27
Notes: Inputs: the built software, requirements, test cases, data, environments. Outputs: test results, defect reports, a summary and a release recommendation.
People: QEs lead; developers fix; BA and PO clarify; business users run user acceptance testing (UAT).
- Regression testing: checking that a fix did not break something that worked before.
- Pointers: STLC later today, defect lifecycle Tuesday, test design techniques Thursday.

## Slide 16: Phase 6: Deployment
PART 3
Purpose: release the tested software to production, where real users work.
Make a go/no-go decision; write release notes
Release in stages, e.g. a small group first
Prepare a rollback plan
Smoke-test straight after release
QE ROLE
Summarise known risks and open defects for go/no-go. Verify the right version is live. Run post-release smoke checks.
EXAMPLE
A Friday-evening release with no rollback plan corrupts some orders. The team repairs data by hand all weekend.
16 / 27
Notes: Inputs: approved build, release notes, deployment instructions, infrastructure. Outputs: live software, release record, monitoring in place.
People: DevOps engineer Vikram, release managers, developers, support, PO, QE.
- Rollback plan: the steps to undo a release quickly.
- Lessons from the example: rehearse deployments, prepare rollbacks, avoid risky releases just before the team is away, include quality input in go/no-go.

## Slide 17: Phase 7: Maintenance
PART 3
Purpose: keep it working, useful and secure; usually the longest phase.
Monitor health and handle support tickets
Fix bugs and release patches
Plan and add enhancements
Eventually retire the product
QE ROLE
Test every fix and change. Grow and automate the regression suite. Study production defects to improve testing.
EXAMPLE
Orders slow down on Friday evenings: the team fixes a database issue, then adds a "reorder" button. Each change goes through the phases again.
17 / 27
Notes: Inputs: user feedback, support tickets, monitoring data, change requests. Outputs: patches, new versions, updated documentation, retirement plans.
People: support teams, developers, operations, PO, QE.
- Maintenance often costs more in total than the original build.
- Automation pays off most here, because the same regression checks run after every change.

## Slide 18: Types of Maintenance
PART 3
Type | Meaning | Example
Corrective | Fix defects found after release | Orders fail when an address has an apostrophe
Adaptive | Suit a changed environment | A new phone OS version is released
Perfective | Improve or add features | Add a "reorder last order" button
Preventive | Clean up to avoid future problems | Rewrite a fragile, bug-prone module
18 / 27
Notes: Ask learners to classify a change: "The app must support a new tax rule" (adaptive), "Speed up the search page" (perfective), "Users can't log in after the last release" (corrective).
- Every type needs regression testing, because each change can break something that worked.

## Slide 19: Quality in Every Phase
PART 3
Planning
Quality risks, test effort
Requirements
Clarity and testability
Design
Testability, environ-ments
Implemen-tation
Prepare tests, automation
Testing
Run tests, report, advise
Deployment
Go/no-go input, smoke checks
Maintenance
Regression, learn from escapes
KEY LESSON
A quality engineer has useful work in every phase, not only in testing.
19 / 27
Notes: Summary of Part 2. Point to each column and ask the room to recall the QE's role before revealing it.
- Typical outputs per phase: plan and risk list; SRS or user stories with acceptance criteria; HLD/LLD and wireframes; code and builds; test results and defect reports; live system and release notes; patches and updates.
- The point: quality is built in all along the way, not inspected in at the end.

## Slide 20: Cost of Late Defects
Why early quality work pays, and what goes wrong when phases are skipped
04
20 / 27
Notes: Part 3 explains the economics behind everything in Part 2.

## Slide 21: Where Defects Come From
PART 4
A defect is a mistake a person made in some phase
Often introduced in one phase, found in a later one
The longer it hides, the more work is built on top
Late fixes mean rework of documents, code and tests
Production defects add support costs, lost sales, lost trust
A misplaced bathroom costs an eraser on paper, demolition later
21 / 27
Notes: A defect is not a thing sitting somewhere; it is a human mistake, for example a misunderstood requirement.
- Everything built on the wrong assumption must change: designs, code, tests, documentation.
- In production there is more: emergency fixes, support calls, possible fines, and reputation damage (a banking app that shows wrong balances loses trust quickly).

## Slide 22: Relative Cost to Fix a Defect
PART 4
Chart: 
| Requirements | Design | Coding | Testing | Production
Relative cost | 1 | 5 | 10 | 20 | 100
Rule of thumb from Boehm and others.
Real numbers vary by project: read it as a trend, not a measurement.
Production can be 50–100x or more.
22 / 27
Notes: Read the bars left to right: a defect fixed in requirements costs 1 unit; in design about 5; in coding about 10; in testing about 20; after release 50 to 100 times or more.
- These numbers are illustrative (Barry Boehm's research and later textbooks). Organisations differ; the rising trend is what matters.
- Link back to the inspector who reads the plans early.

## Slide 23: Shift-Left
PART 4
Plan
Require-ments
Design
Code
Test
Deploy
Maintain
SHIFT-LEFT: start quality work early, and keep going
Cost to fix rises
Review requirements and designs; write tests early; run automated checks as soon as code exists.
EXAMPLE
"Free delivery over a set amount": before or after discounts? Asked in review, it is one sentence. Found after release, it is lost money and a patch.
23 / 27
Notes: Shift-left means moving quality activities earlier. It does not mean "stop testing at the end"; it means "start quality work at the beginning and keep going".
- In practice: requirement and design reviews, test cases written before code, automated checks running on every change.
- Goal: prevent defects, or find them while they are cheap.

## Slide 24: Skipped or Rushed Phases
PART 4
Phase skipped or rushed | Typical consequence
Planning | Unrealistic deadlines, no budget for testing, scope creep
Requirements | The wrong thing gets built; endless rework
Design | Fragile software that can't scale or stay secure
Implementation | Many defects, no unit tests, hard to change
Testing | Defects reach customers; emergency fixes
Deployment and maintenance | Failed releases, no way back, unpatched holes
24 / 27
Notes: Examples for discussion:
- Planning: in month four the team learns the payment provider needs a certification nobody planned for.
- Requirements: the business wanted guest checkout; developers built mandatory sign-up.
- Design: works for 100 users, crashes at 10,000.
- Testing: customers charged twice because payment retry was never tested.
- Deployment: a release overwrites production data and there is no rollback plan.
- Maintenance: an unpatched library is exploited by attackers.

## Slide 25: Common Mistakes
PART 4
Treating testing as the safety net for earlier mistakes
Skipping requirement and design reviews to "save time"
Bringing the QE in only after coding is done
Accepting vague words: fast, easy, user-friendly
Releasing with no rollback plan or smoke checks
Changing live software without regression tests
25 / 27
Notes: Testing finds defects; it cannot easily fix a wrong requirement or a poor design. Quality has to be built into every phase.
- Job titles differ between organisations; the QE leads on testing and quality advocacy, but everyone contributes.
- Effort follows risk: a banking feature deserves more early quality work than a simple brochure site, but the same life cycle applies.

## Slide 26: Key Takeaways
SUMMARY
1
Software is invisible and complex, so it needs a disciplined process.
2
The SDLC has seven phases, from planning to maintenance.
3
Requirements say what, design says how; then build, test, release, sustain.
4
The QE has a role in every phase, not only in testing.
5
Defects cost more the later they are found: shift quality left.
6
Next: SDLC models arrange these phases in different ways.
26 / 27
Notes: Recap in one sentence per point. Then preview the day: next lesson, delivery models (how phases are arranged); later today, the STLC, which zooms into the testing phase.
- Through the week: requirements analysis and defect lifecycle (Tuesday), testing principles (Wednesday), test design techniques (Thursday), advanced testing (Friday).

## Slide 27: Additional Resources
1
Guru99 - Software Development Life Cycle (SDLC) tutorial
https://www.guru99.com/software-development-life-cycle-tutorial.html
2
ISTQB Certified Tester Foundation Level
https://www.istqb.org/certifications/certified-tester-foundation-level
3
Atlassian - Agile and software development resources
https://www.atlassian.com/agile
27 / 27
Notes: Point learners to the written lesson first; these links are optional extra reading. ISTQB Foundation Level is a useful long-term target for anyone starting in testing.