## Slide 1: Software Testing Life Cycle
The planned sequence of testing phases, and how each one starts, finishes and feeds the next.
Req. Analysis
Planning
Test Cases
Environment
Execution
Closure
Notes: The SDLC lesson showed testing as one phase. The STLC zooms into that phase: the planned steps a testing effort moves through.
- Ask: "If you were told 'test this login page' tomorrow, what would you do first?" Collect answers; most people jump straight to clicking. The STLC shows what comes before and after.

## Slide 2: Learning Objectives
1
Define the STLC and explain how it runs alongside the SDLC.
2
Name the six STLC phases and the purpose of each.
3
Write entry, exit, suspension and resumption criteria.
4
Read basic test metrics and explain what an RTM is for.
5
Describe how the STLC is compressed inside an Agile sprint.
2 / 25
Notes: The phases here are an introduction. Tuesday goes deep on requirements analysis, test planning and execution, and the defect lifecycle; Thursday covers test design techniques.

## Slide 3: What the STLC Is and How It Runs
Definition, STLC vs SDLC, and the vocabulary of criteria
01
3 / 25
Notes: Part 1: what the STLC is, how it relates to the SDLC, and the criteria that open and close each phase.

## Slide 4: What Is the STLC?
PART 1
STLC = Software Testing Life Cycle: the planned steps that make sure quality goals are met.
A planned sequence of testing activities
Each phase has its own goals, start and finish conditions
Each phase produces outputs (deliverables)
It says what stages testing moves through, not how to test a feature
Six phases is the most common version
4 / 25
Notes: Quality goals: targets for "good enough to release", for example no open critical defects, all high-priority requirements tested.
- How to test a particular feature is the job of test design techniques (Thursday).
- Books may list five or seven phases; the six-phase version is the one most often taught and asked about in interviews.

## Slide 5: STLC versus SDLC
PART 1
Aspect | SDLC | STLC
Focus | Building the whole product | Testing activities only
Scope | Idea to retirement | Requirement review to test closure
Main goal | Working software that meets needs | Confidence in quality, defects found early
Main people | BAs, architects, developers, testers… | QEs and test leads, with the team
Relationship | Contains testing as one phase | Runs in parallel, starting early
5 / 25
Notes: Key message: the STLC is not something that happens after the SDLC. It runs alongside it.
- Key outputs: SDLC produces requirements, designs, code, builds, releases; STLC produces test plans, test cases, defect reports, closure reports.

## Slide 6: STLC Runs Parallel to the SDLC
PART 1
SDLC
STLC
Requirements
Requirement Analysis
Design
Test Planning
Development
Test Case Development
Testing
Environment + Execution
Deployment
Test Cycle Closure
Maintenance
Regression testing
Testing starts with requirements, not with a finished build.
Shift-left (SDLC lesson): the earlier a defect is found, the cheaper the fix.
6 / 25
Notes: A common beginner belief: "developers build first, then testers test". That is the worst-case picture.
- Requirements gathering ↔ requirement analysis for testability. Planning and design ↔ test planning. Development ↔ test case development and environment setup. Testing ↔ execution. Release ↔ closure. Maintenance ↔ regression testing.
- In healthy teams the two cycles run side by side.

## Slide 7: Key Vocabulary
PART 1
Term | Plain-language meaning
Entry criteria | What must be true before a phase can start
Exit criteria | What must be true before a phase can finish
Deliverable | A tangible output of a phase, e.g. a test plan
Activity | A task inside a phase, e.g. review requirements
Pitfall | A common mistake or trap in that phase
7 / 25
Notes: Role: the people involved in a phase. Each phase in the STLC is described with these words: activities, entry and exit criteria, deliverables, roles, tools and pitfalls.
- Deliverables are the evidence that quality work happened.

## Slide 8: Entry, Exit, Suspend, Resume
PART 1
Entry criteria met?
Phase activities
Exit criteria met?
next phase
Suspend
Resume
Write criteria as yes/no facts: "v1.0 approved by the PO", not "mostly clear".
EXAMPLE
Day 2 of execution: every login attempt returns a server error. Testing is suspended until a new build loads and a smoke test passes.
8 / 25
Notes: Suspension criteria: when to pause testing because continuing wastes effort (the login page does not load at all).
Resumption criteria: what must be true to restart (new build deployed, login loads, quick sanity check passes).
- Both are written in the test plan in advance, so nobody argues about them under pressure.
- Without suspension, testers log dozens of duplicate defects against a broken build.

## Slide 9: Phases 1–3: Prepare
Requirement analysis, test planning and test case development
02
9 / 25
Notes: Parts 2 and 3 give one slide per phase. Roles, tools and pitfalls for each phase are in the notes and the written lesson.

## Slide 10: The Six Phases at a Glance
PART 2
1. Requirement Analysis
What is testable?
2. Test Planning
How will we test?
3. Test Case Development
Create the checks
4. Test Environment Setup
Prepare where tests run
5. Test Execution
Run and report
6. Test Cycle Closure
Summarise and learn
Orange diamonds: exit criteria of one phase feed the entry criteria of the next.
In real life phases overlap and loop back: requirements change, so plans and test cases change too.
10 / 25
Notes: This is the map for Parts 2 and 3. Walk the six phases left to right.
- Phase 4 often runs in parallel with phase 3, because environment work is independent of writing test cases.
- The dashed arrow: the STLC is not strictly one-way. A requirement change sends you back to update the plan, the cases and the RTM.

## Slide 11: Phase 1: Requirement Analysis
PART 2
Purpose: study the requirements from a testing view and decide what is testable.
Review requirements, user stories, acceptance criteria
Identify test types needed
Log questions and get answers
Start the RTM; note automation candidates
Entry: requirements or stories available, someone to answer questions.
Exit: all requirements reviewed, questions logged.
Output: question log, list of testable requirements, draft RTM.
EXAMPLE
"Users can log in quickly." Ananya asks: how quickly? After how many wrong attempts is the account locked?
11 / 25
Notes: A testable requirement is clear, specific and measurable. "Quickly" became "result shown within 3 seconds"; lock rules were added.
Roles: QE and test lead (main); BA Farhan, PO Rohan, developers (clarification).
Tools: documents or wiki pages, Jira for stories, spreadsheets for the RTM draft.
Pitfalls: starting too late; accepting vague words like "fast" or "secure"; not recording answers. Tuesday covers requirements analysis in depth.

## Slide 12: Phase 2: Test Planning
PART 2
Purpose: decide what will be tested, how, by whom, with what, and by when.
Define scope: in and out of testing
Choose approach and test types; estimate effort
Identify risks, tools and environments
Agree exit, suspension and resumption criteria
Entry: requirement analysis complete enough to plan.
Exit: test plan reviewed and approved; effort agreed.
Output: test plan (or one-page strategy), estimate, risk list.
EXAMPLE
Login plan: in scope, form, errors, reset link; out of scope, single sign-on. Chrome and Firefox. Three days of execution.
12 / 25
Notes: Roles: test lead or manager (main); project manager, QEs, PO Rohan (approval).
Tools: Jira, TestRail, Zephyr, Azure DevOps Test Plans, spreadsheets, Confluence.
Pitfalls: copying an old plan without adapting it; a plan nobody reads because it is too long; ignoring risks; forgetting to define "done".
Agile teams often use a one-page plan. Tuesday covers test planning in depth.

## Slide 13: Phase 3: Test Case Development
PART 2
Purpose: create repeatable checks and their data, so anyone gets the same result.
Write test cases for normal and unusual situations
Prepare test data
Review cases with the team
Link cases to requirements in the RTM
Entry: analysis done, plan approved, requirements stable enough.
Exit: cases and data reviewed; no uncovered high-priority requirement.
Output: test cases, test data, updated RTM.
EXAMPLE
TC-03: open the login page, leave both fields empty, click Log in. Expected: "Email is required" under the field.
13 / 25
Notes: Test case: preconditions, steps, data and expected result for one behaviour. Test suite: related cases run together. Test script: instructions for a tool to run a case.
Roles: QEs and automation engineers (main); test lead, developers, BA (review).
Tools: TestRail, Zephyr, Xray (Jira add-on), spreadsheets, test data tools.
Pitfalls: only "happy path" cases; vague steps; real customer data in tests (privacy risk); never updating cases after requirements change.
How to choose good cases: Thursday.

## Slide 14: Traceability: the RTM
PART 2
REQ-01 Valid login
TC-01
TC-07
REQ-02 Wrong password error
TC-02
TC-03
REQ-03 Lock after 5 failures
No test yet: coverage gap
RTM = Requirements Traceability Matrix: each requirement linked to the tests that check it.
14 / 25
Notes: Traceability works both ways: requirement → tests ("is everything covered?") and test → requirement ("why does this test exist?").
- The RTM starts as a draft in phase 1, is filled in phase 3, shows results in phase 5, and gives coverage in phase 6.
- A requirement with no linked test is a visible gap, as REQ-03 shows.

## Slide 15: Phases 4–6: Run and Close
Environment setup, test execution, closure and metrics
03
15 / 25
Notes: Part 3 covers the phases where tests actually run, and how we summarise the results.

## Slide 16: Phase 4: Test Environment Setup
PART 3
Purpose: prepare a place to test that is close enough to the real world.
Define servers, browsers, devices, services needed
Deploy the build and load test data
Configure sandboxes for third parties
Run a smoke test
Entry: plan lists the needs; a build is available.
Exit: environment matches the plan; smoke test passes.
Output: ready environment, setup record, smoke result.
EXAMPLE
Build 1.0.3 deployed to the QA server, 10 sample users loaded, email service in sandbox mode, login page opens: ready.
16 / 25
Notes: Test environment: hardware, software, network, configuration and data used for testing. Smoke test: a quick check that the build basically works.
Roles: DevOps engineer Vikram or system administrators (often main); QE (smoke test); developers (build support).
Tools: Docker, AWS, Azure; Jenkins, GitHub Actions; BrowserStack, Sauce Labs; database tools.
Pitfalls: environment very different from production; testers overwriting each other's data; no smoke test, so hours are wasted on a broken build.
This phase can run in parallel with phase 3.

## Slide 17: Phase 5: Test Execution
PART 3
Purpose: run the tests, compare actual with expected, report defects.
Run cases manually or automated; record results
Log defects with clear steps
Retest fixes (confirmation testing)
Run regression tests; report status daily
Entry: cases, data and environment ready; smoke passed.
Exit: planned cases run; agreed pass level reached.
Output: results, defect reports, status reports, updated RTM.
EXAMPLE
TC-03 fails: empty fields reload the page with no message. Ananya logs a defect; after the fix she retests TC-03 and reruns the login suite.
17 / 25
Notes: Results: Pass, Fail, or Blocked (could not run because of another problem).
Confirmation testing reruns the failed test; regression testing checks that the fix broke nothing else. The defect lifecycle and good defect reports are Tuesday's topics.
Roles: QEs and automation engineers (main); developers fix; test lead monitors; PO sets priorities.
Pitfalls: poor defect reports ("login broken"); skipping retest or regression; updating results from memory; testing an unstable build instead of suspending.

## Slide 18: Phase 6: Test Cycle Closure
PART 3
Purpose: wrap up, summarise results, record lessons, support the release decision.
Check execution exit criteria
Calculate metrics; review open defects
Write the closure (summary) report
Hold a lessons-learned review; archive assets
Entry: execution complete; defect statuses current.
Exit: report signed off; lessons recorded.
Output: closure report, metrics, lessons learned.
EXAMPLE
Login, cycle 1: 20 of 20 run, 17 passed, 1 low defect deferred, coverage 100%. Recommendation: ready for release.
18 / 25
Notes: Test cycle: one round of running tests against a build. A project may have several cycles.
Roles: test lead (main); QEs, project manager, PO Rohan (decides on release).
Tools: Jira dashboards, TestRail or Zephyr reports, spreadsheets, Power BI or Grafana.
Pitfalls: skipping closure because "we're late"; numbers without the story; not recording lessons; hiding known risks.

## Slide 19: Basic Test Metrics
PART 3
Metric | Meaning | Formula | Example
Execution % | Planned tests actually run | Executed / planned × 100 | 18/20 = 90%
Pass % | Executed tests that passed | Passed / executed × 100 | 16/18 = 89%
Requirement coverage | Requirements with at least one test | Covered / total × 100 | 9/10 = 90%
Defect density | Defects per unit of size | Defects / size | 12 per 4 features = 3
Defect leakage | Defects users found after release | After release / total × 100 | 2/50 = 4%
CAUTION
A 95% pass rate means little if the 5% that failed are critical payment bugs. Read metrics with severity and risk.
19 / 25
Notes: Introductory level only. Defect distribution (where defects cluster, by module or severity) is another useful view: for example, 7 of 12 defects in the password-reset module tells you where to focus.
- Numbers do not speak for themselves: always add the story and the risks.

## Slide 20: STLC in Agile Sprints
The same six phases, compressed and repeated
04
20 / 25
Notes: Part 4: in Agile the six phases still happen, but small, overlapping and every sprint.

## Slide 21: The STLC Inside a Sprint
PART 4
Days 1–2
Analysis + planning: clarify acceptance criteria
Days 2–5
Test cases written as stories are built
Days 3–8
Execution as each story lands; defects fixed fast
Day 9
Regression run
Day 10
Closure: sprint review and retrospective
Environment kept ready all sprint (often automated)
Waterfall: each phase is weeks long and done once.
Agile: each phase is hours or days, repeated every sprint.
21 / 25
Notes: Traditional vs Agile, phase by phase:
- Requirement analysis: weeks on a big document vs a refinement conversation per story.
- Test planning: a large formal plan vs a light plan per sprint.
- Test case development: one block before testing vs continuously, story by story.
- Environment: once at the start vs kept ready, often automated.
- Execution: a long phase near the end vs daily, as stories finish.
- Closure: one report at the end vs the sprint review and retrospective.

## Slide 22: Key Ideas in Agile STLC
PART 4
Continuous testing: test each story as soon as it is ready
Whole-team quality: developers, QEs and PO share it
Definition of Done works as team-wide exit criteria
Automated regression protects old features every sprint
Small batches: defects found within hours or days
22 / 25
Notes: The Scrum events lesson shows exactly where testing sits in a two-week sprint.
- Definition of Done: a shared checklist a story must meet to count as complete, for example "acceptance criteria tested, no open high-severity defects".

## Slide 23: Common Mistakes
PART 4
Situation | Without a structured STLC | With the STLC
Unclear requirements | Found in testing, after coding | Questioned in requirement analysis
"What are we testing?" | Different opinions | Agreed in the test plan
Test cases | Kept in people's heads | Written, reviewed, traceable
Broken environment | Hours wasted | Smoke test catches it first
Release decision | "I think it's fine" | Closure report with metrics and risks
Next project | Same mistakes repeated | Lessons learned applied
23 / 25
Notes: Other common mistakes, from the phase pitfalls: starting requirement review too late; plans nobody reads; happy-path-only test cases; vague defect reports; skipping regression to "save time"; skipping closure because the project is late.

## Slide 24: Key Takeaways
SUMMARY
1
The STLC is the planned sequence of testing phases: six of them.
2
It runs in parallel with the SDLC, starting at requirements.
3
Each phase has entry and exit criteria; write them as yes/no facts.
4
The RTM links requirements to tests and shows coverage gaps.
5
Read metrics with severity and risk, not on their own.
6
In Agile the same phases are compressed and repeated every sprint.
24 / 25
Notes: Deeper detail this week: Tuesday (requirements analysis, test planning and execution, defect lifecycle) and Thursday (test design techniques). AI-assisted testing comes in Week 8.

## Slide 25: Additional Resources
1
ISTQB (International Software Testing Qualifications Board)
https://www.istqb.org/
2
ISTQB glossary
https://glossary.istqb.org/
3
Guru99, Software Testing Life Cycle (STLC)
https://www.guru99.com/software-testing-life-cycle.html
4
Atlassian, Software Testing (Continuous Delivery guides)
https://www.atlassian.com/continuous-delivery/software-testing
25 / 25
Notes: The ISTQB glossary is a good reference for any testing term learners are unsure of.