## Slide 1: Delivery Models
Waterfall, Agile, Scrum, Kanban and hybrid approaches: how teams arrange the SDLC phases.
Waterfall
V-Model
Agile
Scrum
Kanban
Hybrid
Notes: The SDLC lesson gave us seven phases. This lesson is about how teams arrange them: one long pass, short repeated cycles, or a continuous flow.
- Ask: "Has anyone worked in sprints, or used a board with columns?"
- We meet Waterfall, the V-Model, Agile, Scrum (overview only), Kanban and hybrids, then choose a model for a project.

## Slide 2: Learning Objectives
1
Explain what a delivery model is and why teams need one.
2
Compare Waterfall and the V-Model, including the late-testing problem.
3
Explain Agile values and principles, and iterative vs incremental delivery.
4
Describe Scrum at a glance, and Kanban's board, WIP limits and flow.
5
Choose a model or hybrid for a project and place the QE in it.
2 / 33
Notes: Objective 5 is the practical outcome: given a project description, pick a model and justify it.
- Scrum is only an overview here; the Scrum events lesson and the Agile roles lesson cover it in depth.

## Slide 3: What Is a Delivery Model?
Methodology, the cooking analogy, iterative versus incremental
01
3 / 33
Notes: Part 1 sets up the idea that the same phases can be arranged in different ways.

## Slide 4: Delivery Model Defined
PART 1
A delivery model (methodology, process model) is an agreed way to organise the SDLC phases.
Same SDLC phases in every model
Models differ in the order, size and overlap of phases
They decide when users first see working software
They decide when, and how often, testing happens
Choose the model that fits the project, not the fashion
4 / 33
Notes: Other names: software development methodology, process model, SDLC model.
- A model answers: in what order do we do the phases, how big is each step, and how much do they overlap?
- For a QE the key question is: when do I get to test, and when do users give feedback?

## Slide 5: The Cooking Analogy
PART 1
Banquet for 200 (Waterfall)
Menu fixed weeks ahead. Shop, cook and plate everything. Guests taste only at the banquet; too-salty soup is too late to fix.
Dinner for friends (Agile)
Cook one dish, taste it, ask, adjust. Then the next dish. Surprises are caught early because feedback is constant.
ANALOGY
Neither is wrong: a banquet needs planning and discipline; a home dinner needs flexibility.
5 / 33
Notes: This is the deck's one analogy. Use it again when you reach the late-testing problem: the banquet guests are the users who only "taste" at the end.
- Teams choose a style that fits the situation, just as a cook does.

## Slide 6: Iterative and Incremental
PART 1
Iterative: repeat and improve
Plan
Build
Test
Review
Incremental: add usable pieces
Release 1
Search
Release 2
Search
Cart
Release 3
Search
Cart
Pay
TOGETHER
Agile teams do both: each short cycle delivers a small, working, improved piece.
6 / 33
Notes: Iterative: repeat a cycle (plan, build, test, review) and improve the product each round.
Incremental: deliver the product in usable pieces, each adding capability: search first, then cart, then payment.
- Ask: "Which is a writer redrafting an essay?" (iterative) "Which is a builder finishing one room at a time?" (incremental)

## Slide 7: Sequential Models: Waterfall and V-Model
One pass through the phases, and the late-testing problem
02
7 / 33
Notes: Part 2 covers the two sequential models: classic Waterfall and its testing-focused variant, the V-Model.

## Slide 8: Waterfall
PART 2
Requirements
Design
Implementation
Testing
Deployment
Maintenance
Each phase finishes before the next starts.
The output of one phase is the input of the next.
8 / 33
Notes: Waterfall is the classic sequential approach, usually traced to Winston Royce's 1970 paper (he actually warned about its risks).
- Like water over steps: it does not flow back up.
- Typical outputs: requirements document, design documents, working code, test reports, live system, patches.
- A formal sign-off usually closes each phase.

## Slide 9: Waterfall: Strengths, Weaknesses, Fit
PART 2
Strengths
Simple and clear. Firm milestones. Thorough documents for audits and handovers.
Weaknesses
Change is costly. Users see nothing until late. Risk and testing are squeezed at the end.
Use it when
Requirements are stable and well understood; the technology is familiar; documents are required.
9 / 33
Notes: Strengths also include predictable planning when requirements are stable, and easier management of large, distributed teams.
- Weakness to stress: it assumes requirements are complete and correct at the start, which is rarely true for new products.
- Good fits: small fixed projects, regulated work, contracts with fixed scope.

## Slide 10: The Late-Testing Problem
PART 2
In pure Waterfall, testing starts only after all the code is written.
Requirements
Design
Code
Test
Release
Most defects found here, at the end
A misunderstood requirement surfaces months later
Testing time is squeezed by earlier delays
GOOD PRACTICE
Even in Waterfall a QE reviews requirements and designs early (static testing) and writes test cases while code is built.
10 / 33
Notes: Back to the banquet: users "taste" only at the end, when fixing the soup is expensive.
- Defects introduced in requirements are found in the test phase, where they cost the most (see the cost chart in the SDLC lesson).
- Static testing = reviewing documents without running code. It is the QE's main early tool in a sequential project.

## Slide 11: The V-Model
PART 2
Business requirements
Acceptance testing
System requirements
System testing
High-level design
Integration testing
Detailed design
Unit testing
Coding
Dashed lines: the test level planned from each development phase.
11 / 33
Notes: The V-Model (Verification and Validation model) keeps Waterfall's sequence but pairs each development phase on the left with a test level on the right.
- Acceptance tests are planned from business requirements, system tests from system requirements, and so on.
- Left side = verification (are we building the product right?); right side = validation (are we building the right product?). One line only here: Wednesday covers V&V properly.
- Test levels are taught in detail later in the course.

## Slide 12: V-Model: Strengths and Weaknesses
PART 2
Strengths
Testing is planned early. Every phase has a matching quality check. Requirement defects are found sooner.
Weaknesses
Still sequential and rigid. Working software still arrives late.
WHERE YOU MEET IT
Common in regulated fields such as automotive, medical devices and aerospace.
12 / 33
Notes: The V-Model improves the QE's position compared with Waterfall: test design starts during each development phase.
- But execution still happens after coding, and users still see the product late.

## Slide 13: Agile
Values, principles, iterative delivery and testing in Agile
03
13 / 33
Notes: Part 3: why Agile appeared, what it values, and how testing changes.

## Slide 14: The Four Agile Values
PART 3
By the 1990s many projects ran late or built the wrong thing. The 2001 Agile Manifesto named a different way.
We value… | …over | In plain words
Individuals and interactions | Processes and tools | Good conversations solve more than forms
Working software | Comprehensive documentation | Show it working; document just enough
Customer collaboration | Contract negotiation | Work with the customer all along
Responding to change | Following a plan | A plan is a guide, not a cage
14 / 33
Notes: The Manifesto adds: "while there is value in the items on the right, we value the items on the left more." Agile does not ban documents or plans.
- Agile is a set of values and principles, not a single process. Scrum and Kanban are ways to put it into practice.

## Slide 15: The Twelve Agile Principles
PART 3
1 Deliver value early and continuously
2 Welcome changing requirements
3 Deliver working software often
4 Business and developers work daily together
5 Trust motivated people
6 Talk face to face
7 Working software shows progress
8 Keep a sustainable pace
9 Technical excellence and good design
10 Simplicity: maximise work not done
11 Self-organising teams
12 Reflect and adjust regularly
15 / 33
Notes: Full wording, in plain language:
1 Satisfy the customer through early and continuous delivery. 2 Welcome changing requirements, even late. 3 Deliver working software frequently (weeks, not months). 4 Business people and developers work together daily. 5 Build projects around motivated individuals and trust them. 6 Face-to-face conversation is the most effective communication. 7 Working software is the primary measure of progress. 8 Sustainable pace. 9 Continuous attention to technical excellence and good design. 10 Simplicity: maximise the work not done. 11 Self-organising teams produce the best designs. 12 Regularly reflect and adjust.
- Ask: "Which principles help a tester most?" (2, 3, 4, 7, 9.)

## Slide 16: Waterfall vs Agile Timeline
PART 3
Waterfall
Requirements
Design
Code
Test
Release
First feedback ▲
Agile
Cycle 1
release ▲
Cycle 2
release ▲
Cycle 3
release ▲
Cycle 4
release ▲
Cycle 5
release ▲
Cycle 6
release ▲
time
Each Agile cycle (1–4 weeks) plans, designs, builds, tests and releases a small piece.
16 / 33
Notes: Same total time, very different feedback. Waterfall users first see working software near the end; Agile users see something after the first cycle and every cycle after that.
- For the QE: in Agile, testing happens in every cycle, not in one block at the end.

## Slide 17: Agile: Benefits and Challenges
PART 3
Benefits
Value delivered early. Constant feedback. Change is cheaper. Defects found sooner. Progress is visible.
Challenges
Less predictable scope and dates. Needs discipline and customer time. Regression risk: automation needed.
17 / 33
Notes: More benefits: higher motivation through ownership. More challenges: scope creep; scaling to many teams needs coordination.
- Warning: dropping documents alone does not make a team Agile; without discipline it becomes chaos.

## Slide 18: Testing in Agile
PART 3
Testing is an activity, not a phase: it starts on day one
A story is not done until it is tested
Testers prepare tests while developers build
Automation keeps frequent releases safe
Quality is the whole team's job
18 / 33
Notes: Continuous testing: test each small piece as soon as it exists.
- Whole-team approach: developers write unit tests, the QE leads test design and exploratory testing, the PO clarifies acceptance criteria.
- The Scrum events lesson shows exactly how testing fits inside a sprint; the Agile roles lesson covers whole-team quality.

## Slide 19: Agile Frameworks: Scrum and Kanban
Scrum at a glance; Kanban's board, limits and flow
04
19 / 33
Notes: Two common ways to put Agile into practice. Scrum gets one slide here because the next lessons cover it in depth.

## Slide 20: Scrum at a Glance
PART 4
Scrum is the most widely used Agile framework, built on transparency, inspection and adaptation.
Work in sprints: fixed time-boxes of 1–4 weeks
3 accountabilities: Product Owner, Scrum Master, Developers
5 events: Sprint, Planning, Daily Scrum, Review, Retrospective
3 artifacts: Product Backlog, Sprint Backlog, Increment
Full detail in the Scrum and Agile roles lessons
20 / 33
Notes: Empiricism: knowledge comes from experience. Make work visible (transparency), check it often (inspection), adjust when something is off (adaptation).
- Keep this to five minutes; learners will meet every item again later today.

## Slide 21: The Kanban Board
PART 4
Kanban (Japanese for "signboard") began in manufacturing. Work items are cards; stages are columns.
Backlog
Card 1.1
Card 1.2
Card 1.3
Card 1.4
To Do
Card 2.1
Card 2.2
In Progress (WIP 3)
Card 3.1
Card 3.2
Card 3.3
In Testing (WIP 2)
Card 4.1
Card 4.2
Done
Card 5.1
Card 5.2
Card 5.3
cards move left to right
21 / 33
Notes: Columns should reflect the team's real process, for example Backlog, Ready, In Development, Code Review, In Testing, Ready for Release, Done.
- The numbers in brackets are WIP limits (next slide).
- Kanban principles: start with what you do now, change step by step, respect current roles, make policies explicit.

## Slide 22: WIP Limits and Pull
PART 4
WIP limit: the most cards allowed in a column at once
Column full? Help finish work before starting new work
Pull: take new work only when you have capacity
Limits expose bottlenecks, e.g. a crowded testing column
Motto: stop starting, start finishing
22 / 33
Notes: WIP = work in progress. Starting many things feels productive but causes context switching, delays everything and hides problems.
- Bottleneck example: developers finish code faster than testers can test. "In Testing" hits its limit, so developers help test or fix defects instead of starting new features. The whole team feels the problem and solves it.

## Slide 23: Lead Time and Cycle Time
PART 4
1 Mar
request created
10 Mar
work starts
15 Mar
delivered
Lead time = 14 days (customer's view)
Cycle time = 5 days (team's view)
Track both to see flow improve and to forecast delivery
Kanban fits continuous work: support, maintenance, operations.
23 / 33
Notes: Lead time: from request to delivery, including waiting in the backlog. This is what the customer feels.
Cycle time: from when the team starts work to when it is finished. This is what the team controls.
- In the example, the item waited 9 days before anyone started it. Shortening lead time often means reducing waiting, not working faster.

## Slide 24: Scrum vs Kanban
PART 4
Aspect | Scrum | Kanban
Cadence | Fixed sprints of 1–4 weeks | Continuous flow
Roles | PO, Scrum Master, Developers | No prescribed roles
Changes | Not mid-sprint (protects the goal) | Any time, if WIP allows
Metrics | Velocity, burndown | Lead time, cycle time
Board | Reset every sprint | Persistent
Best for | Product development in increments | Continuous, unpredictable work
24 / 33
Notes: Neither is better; they answer different needs.
- Delivery: Scrum delivers an increment at least every sprint; Kanban delivers whenever an item is done.
- Meetings: Scrum has defined events; Kanban has none required, though many teams hold stand-ups and reviews.

## Slide 25: Hybrid and Choosing a Model
Blending models, comparing them, and the QE's place in each
05
25 / 33
Notes: Part 5: real organisations mix models. We compare everything and practise choosing.

## Slide 26: Hybrid: Water-Scrum-Fall
PART 5
A hybrid blends models to fit real constraints. Water-Scrum-Fall is the most common.
Requirements and approval
(Waterfall)
Sprints: build and test
(Scrum)
Final testing and release
(Waterfall)
Late-testing risk remains here
Other hybrids: Agile software on top of sequential hardware; Agile teams inside a traditional budget and release process.
26 / 33
Notes: Water-Scrum-Fall is a half-joking name for a common reality: requirements and budget are approved the traditional way, development runs in sprints, and a final test and release phase follows.
- Critics note it keeps late feedback at the end; it is realistic where governance demands it.

## Slide 27: Scrumban and Regulated Agile
PART 5
Scrumban: Scrum's rhythm plus Kanban's board and WIP limits
Useful when sprints meet a constant stream of urgent bugs
Regulated work needs traceability, sign-offs, documents
Often a V-Model overall, with Agile inside
A deliberate hybrid is a valid choice, not a failure
27 / 33
Notes: Regulated industries: healthcare, finance, aviation, automotive. They need evidence that each requirement was tested.
- In these teams the Definition of Done includes compliance tasks, such as updating the traceability matrix.

## Slide 28: All Approaches Compared
PART 5
Dimension | Waterfall / V-Model | Scrum | Kanban
Requirements | Fixed up front | Evolve each sprint | Evolve continuously
First working software | Near the end | End of the first sprint | As soon as an item is done
Testing | After coding (V: planned early) | Inside every sprint | Continuous, per item
Change | Hard; formal change control | Between sprints | Any time
Best for | Stable, regulated projects | New products in increments | Support and maintenance
28 / 33
Notes: More dimensions for discussion: customer involvement (start and end vs constant), documentation (heavy vs just enough), predictability of scope (high vs lower), risk discovery (late vs early).
- Main weaknesses: Waterfall, late feedback; V-Model, rigid; Scrum, needs discipline and an available PO; Kanban, less predictable delivery dates.

## Slide 29: Choosing a Model
PART 5
Is the work a continuous stream of requests?
Kanban
Yes
Requirements stable and regulation heavy?
No
Waterfall / V-Model
Yes
Customer available for frequent feedback?
No
Scrum
Yes
Hybrid
No
Agile speed but strict audits? Usually a hybrid.
Ask the questions in order; more "yes" answers point to one model.
29 / 33
Notes: Other questions from the full decision guide: Is the contract fixed-scope, fixed-price? (leans Waterfall). Is the team experienced with Agile? (helps Scrum). Is it a new product built in increments? (Scrum).
Practice scenarios (ask the room):
- Hospital billing, traceable requirements required by law: V-Model, maybe with Agile inside.
- Start-up social app, nobody knows what users will love: Scrum with short sprints.
- IT help-desk with unpredictable daily requests: Kanban with WIP limits.
- Bank mobile app, Agile speed plus strict security audits: hybrid.
- One-off event website, fixed content, 3-week deadline: simple Waterfall-style plan.

## Slide 30: The QE's Place in Each Model
PART 5
Model | QE position and key activities
Waterfall | Often joins late; best practice is early requirement and design reviews
V-Model | Plans the matching test level alongside each development phase
Scrum | Part of the Developers; tests inside every sprint
Kanban | Watches the testing column for bottlenecks; tests each item as it flows
Hybrid | Continuous testing in sprints plus formal test phases and sign-offs
QE MISSION
In every model: help the team deliver the right product with the right quality.
30 / 33
Notes: In modern teams the QE is embedded, involved early and focused on prevention, whatever the model.
- In general Agile teams the QE is in the team from day one, asking questions and testing continuously.

## Slide 31: Common Mistakes
PART 5
"Agile means no planning or documents": it plans in small steps
"Agile is faster, so skip testing": it needs more test discipline
"Waterfall is always bad": it suits stable, regulated work
"Scrum and Agile are the same": Scrum is one Agile framework
"Kanban has no rules": it has WIP limits and explicit policies
"Stand-ups and boards make us Agile": the values matter
31 / 33
Notes: More misconceptions:
- "There is no tester in Scrum, so testing is nobody's job." False: testing is everyone's job; testers are part of the Developers.
- "A sprint is a mini-Waterfall." A warning sign: work in small slices and test continuously.
- "Hybrid means we couldn't decide." False when the compromises are deliberate.
- "One model fits every project forever." Reassess as the product changes.

## Slide 32: Key Takeaways
SUMMARY
1
A delivery model arranges the same SDLC phases in different ways.
2
Waterfall and the V-Model are sequential; the V plans tests early.
3
Agile is values and principles: short cycles, feedback, change welcome.
4
Scrum uses sprints; Kanban uses a board, WIP limits and flow.
5
Hybrids are legitimate; choose by stability, regulation and feedback.
6
In every model the QE helps deliver the right product, well.
32 / 33
Notes: Next lesson: the STLC, which zooms into how testing itself is organised. After that, Scrum events, Agile roles and Jira.

## Slide 33: Additional Resources
1
Agile Manifesto and Principles
https://agilemanifesto.org
2
The Scrum Guide
https://scrumguides.org
3
Atlassian Agile Coach
https://www.atlassian.com/agile
33 / 33
Notes: The Agile Manifesto and the Scrum Guide are short; recommend reading both this week.