## Slide 1: Jira Boards and Workflows
WEEK 3 · TUESDAY
The picture and the rulebook: how a team sees its work, and how statuses and transitions encode the defect lifecycle and a QA stage.
Boards
Board setup
Reports
Workflows
Bug workflow
Automation
Notes: Where does the defect lifecycle actually live, and how does the team see it? In workflows and boards.
Monday covered the basic Scrum board, running a sprint and where reports live; Kanban, WIP and lead/cycle time were in the delivery models deck.
Today: configuring boards for QE, reading quality reports, and building the Bug workflow.
One analogy: the airport (rules for moving through it, and the departures screen).

## Slide 2: Learning Objectives
1
Configure a board for QE work: columns, swimlanes, quick filters.
2
Use reports and a dashboard to discuss quality with facts.
3
Explain statuses, transitions, resolutions and status categories.
4
Map the defect lifecycle to a Bug workflow and add a QA stage to stories.
5
Use transition rules and automation to support the Definition of Done.
Jira Boards and Workflows · Week 3 · Tuesday | 2 / 31
Notes: Menus differ between Jira Cloud and Data Center, team- and company-managed projects, and releases; the ideas stay the same.
Sample project: Demo Project, key DEMO.
Screens are shown live in the demo; slides show the 3-4 key actions.

## Slide 3: Boards
The picture of the work: board types, anatomy and status mapping
01
Jira Boards and Workflows · Week 3 · Tuesday | 3 / 31
Notes: Part 1: what a board shows and how it connects to statuses.
This part has 4 concept slides, about 8 minutes.
Before starting, recap the previous part in one sentence and ask one check question.

## Slide 4: The Rulebook and the Picture
PART 1
Workflow = rulebook
Which states an issue can be in, and which moves are allowed.
Board = picture
Every issue in its current state, visible at a glance.
Airport: you can't board before security (the rules); the departures screen shows where everything is.
Move a card and the status changes; change the status and the card moves. A board is a view, not a copy.
Jira Boards and Workflows · Week 3 · Tuesday | 4 / 31
Notes: This is the deck's one analogy.
Why it matters for QE: a bug sitting in Open for three weeks is a risk nobody sees; a board makes stalled work visible.
With no 'In Testing' state, testing is invisible and gets squeezed at the end of the sprint.
Workflows can enforce quality rules: a bug cannot close without a resolution.

## Slide 5: Scrum and Kanban Boards in Jira
PART 1
Scrum board
Kanban board
Shows the active sprint only
Shows work in progress, no end date
Backlog screen for sprint planning
WIP limits on columns
Burndown, velocity, sprint report
Cumulative flow, control chart
Best for: regular product delivery
Best for: bug triage, support, continuous testing
Common QE set-up: a Scrum board for stories, plus a Kanban board for a bug-triage stream.
Jira Boards and Workflows · Week 3 · Tuesday | 5 / 31
Notes: Recap only: Scrum vs Kanban as delivery models was Monday's delivery models deck; running a sprint in Jira was Monday's Jira deck.
Purple is the legend colour for Agile events (sprints).
Newer team-managed projects show Board and Backlog, with Sprints as a feature you switch on.
Scope changes: discouraged mid-sprint on Scrum, allowed any time on Kanban.

## Slide 6: Anatomy of a Board
PART 1
Only my issues
Bugs only
Needs retest
To Do
In Progress
In Testing
Done
Swimlane: Karan
DEMO-4 Story
DEMO-2 Story
DEMO-3 Story
Swimlane: Ananya
DEMO-5 Task
DEMO-9 Bug
DEMO-7 Bug
Quick filters
Columns = statuses
Cards = issues
Swimlanes = rows
Plus: backlog, active sprint, epics panel, versions.
Jira Boards and Workflows · Week 3 · Tuesday | 6 / 31
Notes: Cards show key, summary, type icon, priority, assignee, optionally estimate and labels; click to open, drag to change status.
Backlog: the ordered list of work not in a sprint. Active sprint: the running sprint's board.
Versions (releases) such as v1.0: Fix Version says which release an issue targets; useful for 'bug count for v1.0'.
This is a drawn board, not a screenshot; the real screen is shown live.

## Slide 7: Columns and Status Mapping
PART 1
Column: To Do
Column: In Progress
Column: In Testing
Column: Done
Open
Reopened
In Progress
Ready for Retest
Closed
Rejected
Unmapped status
Issues in it vanish from the board.
Key actions:
Board settings → Columns
Add column
Drag statuses in
Remap any unmapped
Jira Boards and Workflows · Week 3 · Tuesday | 7 / 31
Notes: A status is a state an issue can be in; a column displays one or more statuses.
Every status should appear in exactly one column. The column name ('In Testing') can differ from the status name ('Ready for Retest').
Removing a column returns its statuses to Unmapped: remap them.
Company-managed: board menu → Configure; team-managed: Board settings. Names vary.

## Slide 8: Configuring the Board for QE
Swimlanes, quick filters, card layout and WIP limits
02
Jira Boards and Workflows · Week 3 · Tuesday | 8 / 31
Notes: Part 2: small settings that answer the team's daily questions.
This part has 4 concept slides, about 8 minutes.
Before starting, recap the previous part in one sentence and ask one check question.

## Slide 9: Swimlanes
PART 2
Based on | One lane per | QE use
Queries (JQL) | Your own condition | Expedite lane for high-priority bugs
Stories | Story with its sub-tasks | See testing sub-tasks per story
Assignees | Person | Stand-up: who is doing what
Epics | Feature area | Progress by feature
Query lane: issuetype = Bug AND priority in (Highest, High)
First matching lane claims the issue: keep an 'Everything else' lane last.
Jira Boards and Workflows · Week 3 · Tuesday | 9 / 31
Notes: Key actions: Board settings → Swimlanes → Base swimlanes on → add query lanes.
Also: Projects (multi-project boards) and No swimlanes (small, simple boards).
Order matters for query lanes.
Ananya uses an assignee view for stand-up and a query lane for urgent bugs.

## Slide 10: Quick Filters and the Board Filter
PART 2
Button | JQL
Bugs only | issuetype = Bug
High priority | priority in (Highest, High)
Needs retest | status = "Ready for Retest"
My retests | ... AND reporter = currentUser()
Stale | updated <= -3d AND statusCategory != Done
Board filter
A saved JQL query decides which issues the board may show.
Card missing? Check the board filter first.
Jira Boards and Workflows · Week 3 · Tuesday | 10 / 31
Notes: Quick filter: a saved JQL condition shown as a button above the board; clicking hides non-matching cards.
Key actions: Board settings → Quick filters → name, JQL → Add → test the button.
Quick filters apply on top of the board filter; they cannot show an issue the board filter excludes.
Example: 'What is waiting for me to retest?' Two clicks (Needs retest + Only my issues) replace a search.

## Slide 11: Cards, Colours and Estimation
PART 2
Card layout
• Add 1-3 useful fields
• QE pick: priority, labels, fix version
• Remove clutter
Card colours
• By priority, type or JQL
• e.g. labels = blocked → red
• Never colour alone: add a label
Estimation
• Story points, time or issue count
• Issue count: simple for beginners
• Set working days and holidays
If every card is bright, nothing stands out. Use colour lightly.
Jira Boards and Workflows · Week 3 · Tuesday | 11 / 31
Notes: Card layout: Board settings → Card layout, separately for backlog and active sprint.
Card colours: Board settings → Card colours → Based on → add JQL rules (blocked red, Highest orange, overdue purple).
Estimation drives velocity and burndown; working days stop a weekend looking like 'no progress'.
Story points themselves were Monday's Scrum deck.

## Slide 12: WIP Limits and Ranking
PART 2
In Progress 2/3
DEMO-20
DEMO-21
In Testing 4/2
DEMO-25
DEMO-26
DEMO-27
DEMO-28
Over the limit: the header turns red. The team swarms on testing instead of starting new work.
Rank ≠ priority
Priority = importance (a field). Rank = the actual order of work.
Drag to rank, or Send to top
Two High bugs: one is still first
Disagree? Ask the PO
Jira Boards and Workflows · Week 3 · Tuesday | 12 / 31
Notes: WIP = work in progress; a WIP limit is a column constraint. It warns; it does not block the drag.
Key actions (Kanban, company-managed): Board settings → Columns → Column constraints → Issue count → Max per column.
WIP, pull and lead/cycle time as concepts were Monday's delivery models deck.
A Highest-priority production bug goes to the top or into the active sprint immediately.

## Slide 13: Reports and Dashboards
Turning board data into conversations about quality
03
Jira Boards and Workflows · Week 3 · Tuesday | 13 / 31
Notes: Part 3: charts a QE can bring to triage, review and retrospective.
This part has 4 concept slides, about 8 minutes.
Before starting, recap the previous part in one sentence and ask one check question.

## Slide 14: Reports a QE Uses
PART 3
Report | Question it answers
Burndown / burnup | Is testing piling up at the end? Did scope grow?
Sprint report | What finished, what didn't, what was added mid-sprint?
Created vs resolved | Are bugs arriving faster than we fix them?
Cumulative flow | Where is work piling up?
Control chart | How predictable is our cycle time?
Version report | Are we ready for this release?
Jira Boards and Workflows · Week 3 · Tuesday | 14 / 31
Notes: Board → Reports (location varies). Burndown, burnup, velocity and sprint report are on Scrum boards; CFD and control chart on Kanban.
Burndown that stays flat and drops on the last day usually means testing started late.
Velocity is a planning aid, never a ranking between teams.
Where these live in Jira was Monday; here we read them as a QE.

## Slide 15: Created vs Resolved
PART 3
Chart: Bugs (cumulative)
| Wk 1 | Wk 2 | Wk 3 | Wk 4 | Wk 5 | Wk 6
Created | 6 | 14 | 23 | 30 | 34 | 36
Resolved | 2 | 8 | 14 | 22 | 30 | 35
Gap widening = open backlog growing.
Gap closing = fixes catching up.
Check it before every release decision.
Jira Boards and Workflows · Week 3 · Tuesday | 15 / 31
Notes: Weeks 1-3: bugs are found faster than fixed; weeks 4-6 the team catches up.
Filter on issuetype = Bug for a QE view.
Pair with defects by severity: a closing gap with open Critical bugs is still a risk.
Illustrative data for training.

## Slide 16: Reading a Cumulative Flow Diagram
PART 3
Chart: 
| D1 | D3 | D5 | D7 | D9 | D11 | D13
Done | 2 | 4 | 6 | 8 | 9 | 10 | 11
In Testing | 1 | 3 | 5 | 7 | 9 | 11 | 13
In Progress | 3 | 4 | 4 | 4 | 4 | 4 | 4
To Do | 14 | 11 | 9 | 7 | 6 | 5 | 4
Parallel bands = smooth flow.
A widening band = a bottleneck: here, In Testing.
Fix: WIP limit on In Testing; developers help with retests.
Jira Boards and Workflows · Week 3 · Tuesday | 16 / 31
Notes: Each band is a status; vertical thickness = how many issues are in it that day; horizontal distance ≈ time spent there.
Example from the written lesson: the In Testing band widened for three sprints; a WIP limit of 3 and developers helping with retests narrowed it in two weeks.
Control chart: each dot is a finished issue (date vs time taken); tight clusters mean predictable delivery; outliers are worth a question.
Lead time vs cycle time was Monday: whole wait vs active work.

## Slide 17: A QE Dashboard
PART 3
Chart: 
| Highest | High | Medium | Low
Open bugs | 2 | 5 | 8 | 4
Open bugs by priority
 | Open | Retest | Closed
High | 3 | 2 | 9
Medium | 5 | 1 | 14
Low | 4 | 0 | 6
Priority × status grid
Retest queue
DEMO-31 · High
DEMO-28 · Medium
DEMO-25 · Low
Each gadget = a saved filter. e.g. project = DEMO AND issuetype = Bug AND statusCategory != Done
A number should lead to a question: why are three High bugs still open?
Jira Boards and Workflows · Week 3 · Tuesday | 17 / 31
Notes: Gadgets: Filter Results, Pie Chart, Two-dimensional Filter Statistics, Created vs Resolved, Sprint Burndown, Assigned to Me.
Key actions: Dashboards → Create dashboard → name and sharing → Add gadget → pick filter → arrange.
Dashboards can combine projects and be shared with stakeholders such as Sunita.
Dashboards support conversations; they don't replace them. Basic dashboards were Monday.

## Slide 18: Workflows
Statuses, transitions and resolutions; the Bug workflow and a QA stage for stories
04
Jira Boards and Workflows · Week 3 · Tuesday | 18 / 31
Notes: Part 4: encoding the defect lifecycle into the tool.
This part has 5 concept slides, about 10 minutes.
Before starting, recap the previous part in one sentence and ask one check question.

## Slide 19: Workflow Building Blocks
PART 4
To Do
In Progress
Done
"Start progress"
Status
where the issue is now
Transition
a one-way move, shown as a button
Status category
To Do, In Progress or Done: drives reports
Resolution
why it finished: Fixed, Duplicate, Won't Do
Jira Boards and Workflows · Week 3 · Tuesday | 19 / 31
Notes: A transition's name can differ from the destination status ('Send to test' leads to 'In Testing').
Resolution answers 'how did it end?'; status answers 'where is it now?'. No resolution = unresolved = open.
Every status belongs to exactly one category; JQL statusCategory = Done relies on this.
Colours here follow Jira's category colours: grey To Do, blue In Progress, green Done.

## Slide 20: Why QE Needs a Custom Workflow
PART 4
Default: To Do ↔ In Progress ↔ Done
Nowhere to show 'waiting for retest'
No Reopened state
Rejected and Deferred look the same as Done
Often any status can move to any other
Guidance
Start from the default.
Add only statuses with real meaning.
Test on a sample project first.
Name statuses as states: 'In Testing', not 'Test it'.
Jira Boards and Workflows · Week 3 · Tuesday | 20 / 31
Notes: Customising encodes the defect lifecycle (previous deck) into the tool.
'All transitions' templates are flexible but uncontrolled.
Keep it simple: the fewest statuses that reflect real handoffs; 5 to 8 is typical.
Document the workflow as a one-page diagram and table on the team wiki.

## Slide 21: The Bug Workflow
PART 4
Create
Open
In Progress
Ready for Retest
Closed
Start
Stop
Ready for retest
Verify and close
Reopened
Retest failed
Reopen
Start progress
Rejected
Duplicate
Deferred
triage: Reject · Duplicate · Defer (each needs a comment)
Grey = To Do · Blue = In Progress · Green = Done
Jira Boards and Workflows · Week 3 · Tuesday | 21 / 31
Notes: Mapped from the defect lifecycle: Open = New/Open (Assigned is the Assignee field); Fixed and Ready for Retest are merged; Verified/Closed = Closed with resolution Fixed.
Rejected covers Not a Bug, Cannot Reproduce and Won't Fix through the resolution; Duplicate links to the original; Deferred stays unresolved (the bug still exists).
Other transitions: Rejected → Reopened (QE with new evidence); Deferred → Open (PO, release planned).
Clean copy: demos/2-tuesday/diagrams/bug-workflow-jira-mapping.mermaid. The demo builds this workflow live.

## Slide 22: Bug Statuses and Resolutions
PART 4
Jira status | Category | Resolution | Who moves it in
Open / Reopened | To Do | None | Reporter · tester
In Progress | In Progress | None | Developer
Ready for Retest | In Progress | None | Developer (comment: build)
Closed | Done | Fixed | Tester only
Rejected / Duplicate | Done | Won't Do · Cannot Reproduce · Duplicate | Triage lead
Deferred | To Do (parked) | Left unresolved | Product owner
RULE
Clear the resolution on Reopen, or a reopened bug still looks resolved and vanishes from open-bug filters.
Jira Boards and Workflows · Week 3 · Tuesday | 22 / 31
Notes: Why separate Closed, Rejected and Duplicate when all are Done? Reports tell different stories.
High Rejected rate: unclear reports or misunderstood requirements. High Duplicate rate: testers not searching first.
Closed-and-fixed count shows real fixes.
JQL resolution = Unresolved finds unfinished issues.

## Slide 23: Story Workflow with a QA Stage
PART 4
To Do
In Progress
In Review
In Testing
Done
changes requested
fails testing: linked bug
In Testing = QE verifies against acceptance criteria.
A failing story gets a linked Bug and stays or returns, as agreed.
A full In Testing column exposes a testing bottleneck.
Jira Boards and Workflows · Week 3 · Tuesday | 23 / 31
Notes: Default To Do → In Progress → Done hides testing; explicit QA states make it visible.
In Review = code or peer review by Neha; In Testing owned by Ananya.
Done means meets the Definition of Done.
Reopen from Done is rare and should be discussed.

## Slide 24: Controls and Automation
Transition rules, permissions, automation and the Definition of Done
05
Jira Boards and Workflows · Week 3 · Tuesday | 24 / 31
Notes: Part 5: making the right thing easy and the wrong thing visible.
This part has 4 concept slides, about 8 minutes.
Before starting, recap the previous part in one sentence and ask one check question.

## Slide 25: Transition Rules
PART 5
Condition
Before the button shows
Only testers see 'Verify and close'
Validator
When the button is clicked
Resolution required to close
Post function
After the move succeeds
Assign back to the reporter
Screen
Pop-up on the move
Ask for comment and build number
A transition is a doorway: a guard checks your pass (condition) and your bag (validator); staff tag your luggage (post function).
Team-managed projects offer a smaller set of transition rules.
Jira Boards and Workflows · Week 3 · Tuesday | 25 / 31
Notes: Conditions hide the button if they fail; validators block with an error.
Standard post functions (set status, create history) run automatically; you rarely touch them.
Example: 'Retest failed' shows a screen requiring a comment and evidence; a post function clears the resolution.
In team-managed projects some post-function behaviour needs Jira Automation instead.

## Slide 26: Permissions and Schemes
PART 5
Permission: may transition at all?
+
Condition: is this move available?
=
Who may change status
 | Team-managed | Company-managed
Who edits workflows | Project admin | Jira admin
Shared? | This project only | Across projects via schemes
Depth | Statuses, basic rules | Conditions, validators, screens
Restrict only where independence matters: a tester, not the developer, closes a bug.
Jira Boards and Workflows · Week 3 · Tuesday | 26 / 31
Notes: Workflow scheme: which workflow applies to which issue type (Bugs use the Bug workflow, Stories the Story workflow).
Issue type scheme: which types a project offers. Many projects can share a scheme, so admins edit carefully.
No admin rights on a company-managed site? Design the workflow on paper, request it with the transition table, or practise on a free personal site.
Key permissions: browse, create, edit, transition, assign, resolve, manage sprints.

## Slide 27: Jira Automation
PART 5
Trigger
Issue moved to Ready for Retest
Condition
Issue type = Bug
Action
Assign to reporter; add comment
QE rule | When | Then
Comment on reopen | Moved to Reopened | Ask for failing-step evidence
Escalate stale bugs | Daily: Highest, untouched 2 days | Message the team lead
Story to testing | Story moved to In Testing | Assign QE; notify channel
Test in a sandbox, avoid loops, document every rule.
Jira Boards and Workflows · Week 3 · Tuesday | 27 / 31
Notes: 'If this, check that, then do this.'
Key actions: Project settings → Automation → Create rule → trigger → condition → action → name, turn on, test.
Notifications: notify on assignment, on handoffs to you (Ready for Retest) and on @mentions; too many become noise.
AI can draft rules and JQL in some plans; verify by testing (Week 8 covers AI tools).

## Slide 28: Definition of Done Through Workflow
PART 5
DoD rule | Workflow support
Tested before Done | In Testing status before Done, visible on the board
Only QA closes bugs | Condition on 'Verify and close'
Resolution recorded | Validator on Closed
Retest evidence documented | Screen requires a comment
No open linked bugs | Validator or automation check
Reopened work visible | Post function clears resolution
LIMITS
The tool makes skipping steps harder and visible; the team's agreement matters more. Review the DoD in retrospectives.
Jira Boards and Workflows · Week 3 · Tuesday | 28 / 31
Notes: DoD recap (Monday's Scrum deck): the team's shared checklist of what must be true before work counts as finished.
Example: a developer drags a bug to Closed; the validator blocks it with 'Resolution is required'; they pick Fixed on the screen.
Write the DoD where the team sees it: board header or team page.
Moving a team from Waterfall-style handoffs to an Agile board is covered in the written lesson (section 2.14).

## Slide 29: Common Mistakes
COMMON MISTAKES
Mistake | Do instead
15+ statuses (workflow sprawl) | 5 to 8 meaningful statuses
Statuses for people ('With Karan') | Use the Assignee field
New status never mapped to a column | Map every status; cards vanish otherwise
Resolution not cleared on reopen | Post function clears it
Editing a shared workflow blindly | Check which projects use the scheme
Treating charts as targets | Use them to start conversations
Jira Boards and Workflows · Week 3 · Tuesday | 29 / 31
Notes: Others: everything can move anywhere; over-restricted transitions; one workflow for all issue types; using priority and rank interchangeably; ignoring red WIP limits; stale cards; untested AI-generated JQL or rules.
Board used only for manager reporting: the team stops updating it.
Quick quiz: read a mistake aloud and ask the class for the fix before revealing it.

## Slide 30: Key Takeaways
SUMMARY
1
A board is the picture; a workflow is the rulebook. Map every status to a column.
2
Swimlanes, quick filters and WIP limits answer the team's daily questions.
3
Created vs resolved, CFD and a QE dashboard turn data into quality conversations.
4
Statuses, transitions, categories and resolutions make up a workflow.
5
The Bug workflow encodes the defect lifecycle; stories get an In Testing stage.
6
Rules and automation support the DoD; keep workflows simple and documented.
Jira Boards and Workflows · Week 3 · Tuesday | 30 / 31
Notes: Quick check: 'Why must the resolution be cleared on reopen?'
Bridge to the exercise: log, triage and move bugs through the Bug workflow in the Demo Project.
Give learners one minute to write the takeaway they found most useful; take two or three answers.

## Slide 31: Additional Resources
1
Atlassian Support: Jira Software Cloud documentation
https://support.atlassian.com/jira-software-cloud/
2
Atlassian Support: Working with workflows and Jira administration guides
https://support.atlassian.com/jira-cloud-administration/
3
Atlassian Agile Coach
https://www.atlassian.com/agile
Jira Boards and Workflows · Week 3 · Tuesday | 31 / 31
Notes: Atlassian documentation changes often; check it when screens differ.
Resources are for self-study after class; none are needed for today's exercise.
The written lesson for this topic is the full reference; slides are the presentation layer.